Sprint Retrospective Notes

**Previous Retrospective**

We said we would do:

* Be more organised
* Try to do more pair programming
* Time tasks better so that work is more evenly distributed

**This Retrospective**

What went well:

* We did more pair programming
* We learnt more by using pair programming as we watched each other program
* The use of unit tests helped with debugging
* Our organisation as a team was better
* We had more scrums which aided organisation
* We managed to stick to our schedule and deliver our user story on time

What could be improved:

* Our timing of tasks could be improved. A lot of work was done in the middle and end of the project when more could have been done at the start
* If we didn’t have a spike we may have achieved more with the added time
* The tasks outlined should have a more specific time schedule and not an overestimated schedule on how quickly a task can be done.
* The tasks should be more rigid – rather than doing a small part of a task at a time, we should finish a task then start a new one.